# AI TRADER

# AUTONOMOUS OPERATIONS COMPLETION AND RENDER ACTIVATION

# FINAL REMEDIATION, DEPLOYMENT AND HOSTED VERIFICATION

## Mission

You are the AI Trader Executive Engineering Team.

This task has two inseparable stages:

1. Complete all remaining engineering required for genuine autonomous operation.

2. Activate and verify the actual Render production topology.

This is not another foundation sprint.

This is not a documentation exercise.

This is not complete when functions, tables, commands or tests merely exist locally.

The task is complete only when AI Trader is demonstrably operating through the intended hosted architecture and producing fresh, durable evidence while the mobile application is closed.

The Founder has repeatedly received implementations described as foundations, locally tested components or future deployment gates. Do not repeat that pattern.

Complete the job end to end.

Where a required action genuinely cannot be completed because authenticated access, a secret, billing approval or Founder authorization is unavailable:

- complete everything else first;

- identify the exact blocked action;

- provide the exact command or dashboard action required;

- request only the minimum necessary Founder intervention;

- resume and complete verification immediately after that intervention;

- do not substitute documentation for execution.

Do not claim completion while any mandatory gate remains unproven.

---

# CURRENT VERIFIED CONTEXT

The Autonomous Operations Audit established that:

- Render currently operates primarily as one web service.

- Background activity is largely implemented as threads inside the API process.

- A separately deployed background worker is not active.

- Required Render cron services are not active.

- production runtime storage remains substantially SQLite-oriented.

- `AI_TRADER_DATABASE_BACKEND=sqlite` is present in the Render blueprint.

- Alpaca autonomous execution is disabled by default through `ALPACA_AUTO_TRADING=false`.

- research records appear stale or absent.

- `RESEARCH_RUNS` and `RESEARCH_FUNNELS` showed no fresh autonomous evidence during the audit.

- closed-loop learning can be queued but has no proven durable consumer.

- daily, weekly and monthly operational reports can be generated manually but are not proven to run automatically.

- the mobile application displays old persisted research when no fresh research exists.

- the platform is not yet proven to continue complete autonomous operation with the phone closed.

Treat the following audit documents as binding inputs:

- `AUTONOMOUS_OPERATIONS_AUDIT.md`

- `AUTONOMOUS_SERVICE_INVENTORY.md`

- `ENVIRONMENT_VARIABLE_AUDIT.md`

- `RENDER_CONFIGURATION_AUDIT.md`

- `ROOT_CAUSE_ANALYSIS.md`

- `REMEDIATION_PLAN.md`

- `FOUNDER_AUDIT_BRIEFING.md`

Also review:

- all architecture documents;

- all governance documents;

- all implementation logs;

- Phase 5 and Sprint 6 implementation reports;

- `README.md`;

- `STATUS.md`;

- `render.yaml`;

- all database migrations;

- all worker, scheduler and CLI commands;

- all broker adapters;

- all execution paths;

- all research paths;

- all reporting paths;

- all tests.

---

# NON-NEGOTIABLE OUTCOME

When this task is complete, the following must be true:

- Render hosts an API service.

- Render hosts a separate long-running background worker.

- Render hosts active scheduled jobs or a deliberately consolidated, proven scheduler architecture.

- API, worker and scheduled jobs share the same Supabase/Postgres production datastore.

- production runtime processes do not depend on isolated SQLite files.

- market research refreshes automatically.

- research executions leave durable evidence.

- old research is visibly marked stale and cannot masquerade as current research.

- Alpaca paper autonomous trading is enabled only after every safety and freshness gate is verified.

- Kraken permissions and capital remain unchanged unless separately authorized.

- broker polling continues with the phone closed.

- eligible recommendations traverse every mandatory governance gate.

- broker events reconcile into canonical logical trades.

- terminal logical trades trigger a durable learning workflow.

- learning workflows are automatically consumed and completed.

- operational events and decision journals update automatically.

- daily, weekly and monthly Founder reports are scheduled automatically.

- operational incidents have complete open, update, recovery and resolution lifecycles.

- restarts cannot create duplicate submissions or duplicate learning.

- the Founder can see why AI Trader traded or did not trade.

- hosted evidence proves the system continues operating with the mobile application closed.

---

# EXECUTION RULES

## Do not stop at local implementation

The following statements are not completion:

- “The command exists.”

- “The worker can be started.”

- “The cron definition was added.”

- “The endpoint works locally.”

- “The table exists.”

- “The migration was written.”

- “The tests passed.”

- “Deployment remains a release gate.”

- “The Founder can configure this later.”

- “Hosted verification was not performed.”

Local tests are necessary but insufficient.

## Do not create more parallel foundations

Prefer completing and integrating existing architecture over adding duplicate modules.

Trace existing implementations before writing replacements.

Consolidate overlapping paths where safe.

## Do not weaken controls to create visible activity

Do not force trades merely to demonstrate activity.

Do not reduce confidence thresholds.

Do not weaken Portfolio Manager controls.

Do not weaken the Risk Engine.

Do not weaken strategy maturity requirements.

Do not weaken the Production Risk Sentinel.

Do not increase Kraken authority or capital.

Do not fabricate recommendations or broker activity.

A valid no-trade decision is acceptable, but it must be backed by fresh research and durable evidence.

## Protect secrets

Never:

- print secrets;

- commit secrets;

- put secrets into Markdown;

- expose secret values in logs;

- include secret values in screenshots;

- store broker credentials in database records;

- place secrets into the mobile client.

Environment-variable reports must show presence, source and validation status with values redacted.

---

# STAGE 1

# COMPLETE THE REMAINING ENGINEERING

---

# WORKSTREAM 1

## COMPLETE THE SHARED POSTGRES/SUPABASE RUNTIME MIGRATION

Migrate every production-critical runtime family to shared Postgres/Supabase.

At minimum include:

### Operations

- worker identities;

- worker heartbeats;

- worker leases;

- scheduled jobs;

- job runs;

- job claims;

- job failures;

- recovery attempts;

- operational events;

- incidents;

- incident lifecycle;

- Founder commands;

- kill-switch state.

### Research

- research runs;

- research funnels;

- research candidates;

- market observations;

- market-data quality;

- provider health;

- research freshness;

- recommendation generation evidence;

- research no-action outcomes.

### Recommendations and governance

- recommendations;

- recommendation versions;

- decision packets;

- decision journal;

- Portfolio Manager decisions;

- Risk Engine decisions;

- strategy maturity decisions;

- strategy entitlements;

- Production Risk Sentinel decisions;

- approval state;

- rejection reasons;

- execution eligibility.

### Broker operations

- broker poll runs;

- broker health;

- broker orders;

- broker fills;

- broker trades;

- broker fees;

- broker balances;

- broker positions;

- broker raw-event evidence;

- canonical broker mappings;

- managed exits;

- order-intent locks;

- submission attempts;

- submission results.

### Operational Truth

- canonical logical trades;

- lifecycle events;

- reconciliation cases;

- reconciliation confidence;

- partial fills;

- weighted-average prices;

- fees;

- slippage;

- execution costs;

- terminal-state evidence;

- attribution;

- MAE;

- MFE;

- gross and net R.

### Learning

- immutable experiences;

- learning outbox;

- learning workflow state;

- post-trade reviews;

- strategy statistics;

- regime statistics;

- calibration statistics;

- analogue results;

- governed learning proposals;

- learning completion evidence.

### Reporting

- daily reports;

- weekly reports;

- monthly reports;

- autonomous memory;

- report-generation runs;

- report-delivery status.

## Persistence architecture

Create or complete one coherent repository or persistence abstraction.

Hosted production must use Postgres.

SQLite may remain only for:

- local development;

- isolated unit tests;

- offline demonstrations where explicitly selected.

Do not allow hosted production to silently fall back to SQLite.

If Postgres configuration is missing or invalid in production:

- fail startup clearly;

- create a visible deployment error;

- never silently create a local SQLite database.

## Migration safety

Implement:

- schema versioning;

- transactional migrations;

- rollback plans;

- repeatable migrations;

- idempotent migration execution;

- data type validation;

- indexes;

- foreign keys;

- unique constraints;

- concurrency-safe claims;

- UTC timestamps;

- connection pooling;

- transient retry rules;

- explicit failure after bounded retries.

## Existing data

Determine whether existing SQLite production data needs migration.

Where required:

- build a controlled one-time migration utility;

- preserve identifiers;

- preserve timestamps;

- preserve raw evidence;

- produce row-count reconciliation;

- produce exception reports;

- do not silently discard incompatible rows.

## Evidence

Produce a runtime backend inventory proving the actual backend used by every production family.

A status endpoint must derive this from real repositories or database connections—not hard-coded labels.

---

# WORKSTREAM 2

## CORRECT AND COMPLETE AUTONOMOUS RESEARCH

Trace every research path and establish one authoritative autonomous research workflow.

Research must:

- start from the hosted worker or active scheduled job;

- run at explicit, documented cadences;

- write a `research_run` record when it starts;

- update the record when it completes or fails;

- record the asset universe evaluated;

- record candidate counts;

- record rejection counts and reasons;

- record “no candidate” as a valid outcome;

- record source provenance;

- record evidence timestamps;

- record market-data quality;

- record strategy version;

- record duration;

- record errors;

- update research freshness.

## Equity schedule

Implement and activate appropriate scheduled equity research, including where relevant:

- pre-market;

- shortly after market open;

- midday;

- before market close;

- post-market review.

Respect exchange calendars and market holidays.

Do not repeatedly produce actionable equity recommendations while the market is closed unless the strategy explicitly supports queued next-session decisions.

## Crypto schedule

Crypto research must continue according to an explicit 24×7 cadence.

Avoid wasteful continuous polling, but ensure the platform leaves frequent evidence that crypto markets were assessed.

## Stale research

Old persisted research must never appear as fresh.

Every research object and recommendation must expose:

- generated time;

- evidence cut-off time;

- expiry time;

- freshness state.

The mobile application must visibly label stale research.

Stale recommendations must not auto-execute.

If no fresh research exists, display:

> No current research is available.

Do not default to showing an old Bill Ackman or other historical narrative without a clear stale/archive label.

## Research evidence

At the end of this task, prove new research records are generated automatically while the phone is closed.

---

# WORKSTREAM 3

## MAKE MARKET-DATA VALIDATION MANDATORY AND FAIL CLOSED

Every research and execution path must obtain market evidence through the governed Market Data Gateway.

No strategy may directly bypass the gateway.

Validate:

- provider identity;

- provider health;

- timestamps;

- freshness;

- missing data;

- duplicate data;

- impossible OHLC values;

- malformed values;

- symbol normalization;

- timezone normalization;

- requested timeframe;

- provenance;

- quality score;

- conflict between sources where multiple providers are used.

The following states must not pass automatic execution:

- unknown;

- missing;

- stale;

- rejected;

- failed;

- contradictory without resolution;

- insufficient evidence.

Do not treat `Unknown` as approval.

Use explicit outcomes:

- PASS;

- BLOCK;

- MANUAL REVIEW;

- INSUFFICIENT EVIDENCE.

Persist the exact market-data gateway result in the recommendation decision packet.

---

# WORKSTREAM 4

## COMPLETE THE AUTONOMOUS APPROVAL CHAIN

Trace every function, endpoint, CLI command, scheduled task and worker path capable of creating or submitting an order.

Produce an exhaustive call-path map.

Every new-entry execution path must require:

1. fresh market-data approval;

2. current research;

3. eligible recommendation;

4. current strategy version;

5. strategy maturity entitlement;

6. Portfolio Manager approval;

7. Risk Engine approval;

8. Production Risk Sentinel approval;

9. kill-switch check;

10. idempotent order-intent claim;

11. permitted broker mode;

12. current broker health.

No direct call to a broker adapter may bypass this chain.

## Special execution paths

Explicitly classify and govern:

- automatic entries;

- manual Founder-approved entries;

- managed exits;

- protective exits;

- emergency exits;

- order cancellation;

- order replacement;

- recovery after ambiguous submission;

- broker reconciliation corrections.

Protective exits must not be blocked by entry-only gates when blocking them would increase risk. They must still be auditable and idempotent.

## Decision journal lifecycle

The journal must not end at pre-execution.

Update it through:

- proposed;

- blocked;

- approved;

- submission attempted;

- broker acknowledged;

- partially filled;

- filled;

- position open;

- exit active;

- position closed;

- reconciled;

- learning queued;

- learning completed;

- manual review.

Persist final execution outcome and learning reference.

---

# WORKSTREAM 5

## COMPLETE BROKER-SPECIFIC RECONCILIATION

Build or complete broker-specific normalization and canonical reconstruction for Alpaca and Kraken.

## Separate order terminality from trade terminality

Do not treat all terminal order statuses as completed trades.

Distinguish:

- entry order rejected without fill;

- entry order cancelled without fill;

- entry order partially filled then cancelled;

- entry order fully filled and position opened;

- exit order partially filled;

- exit order fully filled;

- logical position closed;

- execution attempt failed;

- canonical trade terminal;

- broker correction after apparent terminality.

A `filled` entry order is not automatically a terminal logical trade.

A rejected or unfilled cancelled order may create an execution-attempt experience, but it must not be processed as a completed trading-performance outcome.

## Logical trade identity

Never use a symbol alone as the logical trade or learning-workflow identity.

Create durable identities using:

- internal proposal ID;

- internal order-intent ID;

- canonical logical-trade ID;

- broker account;

- broker order relationships;

- parent/child identifiers;

- broker trade/fill identifiers.

Handle missing metadata through a reconciliation case, not unsafe collapsing by symbol.

## Alpaca

Support and test:

- client order IDs;

- broker order IDs;

- parent/child bracket orders;

- stop-loss and take-profit legs;

- partial fills;

- multiple fills;

- cancelled remainders;

- replacements;

- rejections;

- expiration;

- duplicate events;

- late events;

- out-of-order events;

- missed polling intervals;

- position closure;

- paper-account evidence.

## Kraken

Support and test:

- order transaction IDs;

- trade IDs;

- closed orders;

- ledger entries;

- partial fills;

- multiple fills;

- cost;

- fees;

- fee currency;

- pair normalization;

- cancellation;

- expiration;

- correction events;

- repeated polling;

- balance effects;

- position or inventory reconstruction.

## Canonical calculations

Where evidence allows, calculate:

- cumulative quantity;

- weighted-average entry;

- weighted-average exit;

- gross proceeds;

- fees by currency;

- normalized fees;

- spread;

- slippage;

- gross P&L;

- net P&L;

- initial risk;

- gross R;

- net R;

- MAE;

- MFE;

- holding duration.

Preserve all raw broker evidence immutably.

---

# WORKSTREAM 6

## COMPLETE AND ACTIVATE THE DURABLE LEARNING PROCESSOR

Implement the durable worker-owned consumer for the learning outbox.

The learning processor must:

- claim eligible outbox items transactionally;

- prevent duplicate processing;

- record worker ownership;

- record attempts;

- recover abandoned claims;

- use bounded retries;

- move persistent failures to a visible failed/manual-review state;

- preserve error evidence;

- support restart recovery.

Only enqueue completed-trade learning after canonical logical-trade terminality is confirmed.

Use separate workflow categories for:

- completed trade learning;

- rejected execution attempt;

- cancelled unfilled order;

- broker operational failure;

- reconciliation correction.

Do not mix these into one performance-learning pipeline.

## Completed-trade workflow

Automatically:

1. confirm canonical closure;

2. aggregate entry fills;

3. aggregate exit fills;

4. calculate execution costs;

5. calculate P&L and R;

6. calculate MAE and MFE;

7. produce attribution;

8. compare expected and actual;

9. classify decision quality separately from outcome quality;

10. create immutable experience;

11. create post-trade review;

12. update strategy statistics;

13. update regime statistics;

14. update broker-execution statistics;

15. update calibration;

16. update historical analogues;

17. create governed learning proposals where justified;

18. update decision journal;

19. mark lifecycle `learning_completed`;

20. mark outbox item complete.

Nothing may silently alter live strategy parameters.

## Evidence

Prove the consumer processes a controlled test workflow in Postgres and survives interruption and restart without duplication.

---

# WORKSTREAM 7

## COMPLETE THE PRODUCTION RISK SENTINEL

Expand the Sentinel into a genuine independent final safety authority.

Monitor, where applicable:

- Founder kill switch;

- strategy suspension;

- daily realized loss;

- daily total P&L;

- rolling drawdown;

- portfolio drawdown;

- open monetary risk;

- excessive concentration;

- excessive correlated exposure;

- stale market data;

- stale research;

- stale broker polling;

- broker health degradation;

- unresolved reconciliation;

- reconciliation backlog;

- orphan positions;

- unprotected positions;

- managed-exit failure;

- abnormal slippage;

- repeated order rejection;

- repeated submission timeout;

- ambiguous submission state;

- worker degradation;

- duplicate worker ownership;

- database degradation;

- learning backlog;

- mandatory operational incidents.

Possible Sentinel outcomes:

- ALLOW;

- REDUCE SIZE;

- BLOCK STRATEGY;

- BLOCK BROKER;

- BLOCK ASSET CLASS;

- BLOCK NEW ENTRIES;

- MANAGE EXITS ONLY;

- EMERGENCY SAFE MODE;

- MANUAL REVIEW.

Persist every Sentinel decision and evidence.

The kill switch must be shared through Postgres and survive all restarts.

Safe resume must be explicit, audited and guarded by current health checks.

---

# WORKSTREAM 8

## COMPLETE INCIDENT RECOVERY AND RESOLUTION

Incidents must have a full lifecycle:

- detected;

- opened;

- observed again;

- occurrence count updated;

- recovery attempted;

- recovered;

- resolved;

- escalated;

- manually closed where appropriate.

Persist:

- stable incident key;

- first detected;

- last observed;

- severity;

- affected component;

- current state;

- occurrence count;

- recovery attempts;

- recovery evidence;

- resolution timestamp;

- resolution reason;

- escalation status;

- recommended Founder action.

Recurring unresolved conditions must update one incident rather than create unlimited duplicates.

Recovered conditions must not remain permanently open.

Do not continually auto-restart a repeatedly failing service without escalating it.

---

# WORKSTREAM 9

## COMPLETE AUTOMATIC OPERATIONAL REPORTING

Activate automatic generation of:

- daily Founder briefing;

- weekly executive report;

- monthly board report;

- weekly autonomous memory and lessons review.

These reports must be scheduled in hosted infrastructure, not dependent on the mobile application or a manual endpoint.

Persist reports in shared durable storage.

Local filesystem copies may be created for convenience, but must not be the only durable copy.

## Daily Founder briefing

Answer clearly:

1. What did AI Trader do?

2. Why did it make those decisions?

3. What did it learn?

4. What concerns it?

5. What should it monitor next?

Include:

- API health;

- worker health;

- scheduler health;

- database health;

- broker polling;

- market-data health;

- research runs;

- assets analysed;

- no-candidate outcomes;

- recommendations;

- gate decisions;

- shadow decisions;

- Alpaca paper activity;

- Kraken activity;

- managed exits;

- reconciliations;

- closed trades;

- learning completed;

- learning backlog;

- incidents;

- recoveries;

- top risks;

- important no-trade reasons.

## Weekly report

Include:

- uptime and job completion;

- broker reliability;

- research statistics;

- strategy statistics;

- portfolio behaviour;

- risk trends;

- performance and calibration;

- strategy maturity changes;

- incidents and recoveries;

- learning proposals;

- lessons observed;

- Founder attention items.

## Monthly report

Include:

- trading and risk performance;

- portfolio evolution;

- infrastructure reliability;

- broker and provider performance;

- Experience Engine growth;

- calibration progress;

- strategic limitations;

- recommended next actions.

## Automatic report proof

Generate and persist a controlled report during hosted verification.

Also prove the next scheduled report has an active scheduled-job record.

---

# WORKSTREAM 10

## COMPLETE FOUNDER OBSERVABILITY

Update API and mobile surfaces so the Founder can immediately distinguish:

- fresh evidence;

- stale evidence;

- unavailable evidence;

- disabled services;

- services waiting for configuration;

- services operating locally only;

- hosted services;

- blocked trading;

- healthy no-trade decisions;

- failures preventing analysis.

## Dashboard

Show:

- API;

- worker;

- scheduler;

- database backend;

- last successful research run;

- next scheduled research run;

- Alpaca poll freshness;

- Kraken poll freshness;

- learning processor;

- learning backlog;

- report scheduler;

- Sentinel;

- kill switch;

- unresolved incidents;

- overall autonomous state.

## Research

Show:

- last run;

- evidence cut-off;

- expiry;

- freshness;

- source provenance;

- assets analysed;

- candidate count;

- no-candidate reason;

- next scheduled run.

Never present archived material as current.

## Why no trade?

Provide a durable, plain-language funnel:

- assets evaluated;

- failed data quality;

- no strategy setup;

- insufficient strategy maturity;

- Portfolio Manager rejected;

- Risk Engine rejected;

- Sentinel blocked;

- market closed;

- broker unavailable;

- recommendation expired;

- order-intent already claimed;

- approved and submitted.

---

# STAGE 1 TESTING GATES

Before altering the hosted topology, pass:

## Full test suite

- Python compilation;

- all unit tests;

- all mobile validation;

- Expo Doctor;

- linting and type checks where configured.

## Postgres integration tests

Use a safe test database.

Test:

- schema creation;

- migrations;

- concurrent API and worker access;

- transaction rollback;

- worker claims;

- stale-claim recovery;

- duplicate claims;

- connection interruption;

- reconnection;

- retry limits;

- schema mismatch;

- backend fail-closed behaviour.

## Research integration tests

Test:

- scheduled invocation;

- fresh research creation;

- no-candidate outcome;

- stale research invalidation;

- market-data failure;

- recommendation expiry;

- old research display prevention.

## Approval-chain tests

Prove every entry path requires all mandatory gates.

Test each block reason.

Test protective exit exceptions.

## Broker reconciliation tests

Test realistic sanitized fixtures for both brokers:

- partial fills;

- multiple fills;

- replacement;

- cancelled remainder;

- entry filled but trade still open;

- exit closure;

- duplicate events;

- out-of-order events;

- late fees;

- correction;

- missing proposal metadata;

- restart recovery.

## Learning tests

Test:

- terminality;

- correct outbox category;

- transactional claim;

- interruption;

- retry;

- no duplicate experience;

- no duplicate statistics update;

- final `learning_completed`.

## Reporting tests

Test:

- daily;

- weekly;

- monthly;

- autonomous memory;

- empty periods;

- incidents;

- no-trade day;

- persistence in Postgres.

Do not proceed to Stage 2 while Stage 1 critical tests fail.

---

# STAGE 2

# ACTIVATE THE ACTUAL RENDER TOPOLOGY

---

# WORKSTREAM 11

## CREATE THE PRODUCTION RENDER ARCHITECTURE

Update `render.yaml` and any related deployment configuration to define the real hosted topology.

At minimum:

## API web service

Responsibilities:

- authenticated Founder API;

- mobile read operations;

- explicit Founder commands;

- status and health;

- no ownership of long-running autonomous workflows unless deliberately required and documented.

## Background worker service

Responsibilities:

- heartbeat;

- broker polling;

- reconciliation;

- managed-exit supervision;

- recommendation execution;

- learning-outbox consumption;

- incident supervision;

- durable workflow processing.

## Scheduled jobs

Activate appropriate jobs for:

- equity research schedules;

- continuous or periodic crypto research;

- daily learning/calibration maintenance where separate from outbox processing;

- daily Founder report;

- weekly executive report;

- monthly report;

- health supervision;

- reconciliation audit;

- provider-health review.

A consolidated scheduler inside the worker may replace numerous Render cron services only when:

- its ownership is unambiguous;

- it is restart-safe;

- schedules are persisted in Postgres;

- duplicate execution is prevented;

- late jobs are detected;

- hosted behaviour is proven.

Do not retain an accidental hybrid of API threads, worker loops and Render cron jobs competing for the same tasks.

## Ownership matrix

For every autonomous job identify exactly one primary owner.

Remove or disable duplicate startup routes.

---

# WORKSTREAM 12

## RENDER ENVIRONMENT-VARIABLE MANAGEMENT

Derive the exact variable names from the repository. Do not invent names.

Create:

- `RENDER_ENVIRONMENT_MANIFEST.md`;

- `.env.example` with placeholders only;

- service-by-service variable matrix;

- required/optional/default classification;

- secret/non-secret classification;

- validation rules;

- effect when missing;

- safe value guidance.

## Codex access

Determine whether the current environment has authenticated Render CLI or Render API access.

If authenticated access is available:

- inspect current services;

- inspect environment-variable names with values redacted;

- update required non-secret values;

- add required secret references without printing them;

- deploy the updated Blueprint;

- verify deployment and logs.

If authenticated access is not available:

1. complete all repository and Blueprint work;

2. produce the exact minimal authentication step required;

3. ask the Founder to authenticate the Render CLI locally or provide `RENDER_API_KEY` securely through the environment;

4. never ask the Founder to paste a secret into source code or commit it;

5. after authentication, continue the deployment rather than stopping with a checklist.

## Required production posture

Ensure the actual hosted environment uses the repository’s exact equivalents of:

```text

AI_TRADER_DATABASE_BACKEND=postgres

DATABASE_URL=<Supabase/Postgres connection string>

```

Ensure research and worker services are enabled using the actual variable names used by the code.

Do not enable Alpaca autonomous trading until the activation gate below passes.

Do not change Kraken live authority, mode or capital.

## Environment validation

Every service must validate required variables at startup.

The status endpoint must report:

- present;

- missing;

- invalid;

- intentionally disabled;

without revealing values.

---

# WORKSTREAM 13

## DEPLOY SUPABASE/POSTGRES MIGRATIONS

Using authenticated access where available:

- confirm the correct Supabase project;

- inspect current schema version;

- back up or snapshot as appropriate;

- apply migrations;

- validate tables, indexes and constraints;

- run migration reconciliation;

- verify API connectivity;

- verify worker connectivity;

- verify scheduled-job connectivity;

- verify all services see the same test record;

- verify connection pooling settings appropriate to Supabase and Render.

Do not apply migrations blindly against an unidentified project.

Do not overwrite production data.

If a one-time SQLite data migration is needed, execute it under controlled conditions and produce a reconciliation report.

---

# WORKSTREAM 14

## DEPLOY AND VERIFY API, WORKER AND SCHEDULED JOBS

Deploy the actual Render services.

For each service verify:

- build success;

- startup success;

- correct command;

- database backend;

- migration compatibility;

- heartbeat;

- logs;

- restart policy;

- failure behaviour;

- environment validation;

- network connectivity;

- broker connectivity where applicable.

## Disable obsolete API-owned loops

Once the independent worker or scheduler owns a process, ensure the API does not also start the same process.

Avoid:

- duplicate research;

- duplicate polling;

- duplicate reports;

- duplicate learning;

- duplicate submissions.

## Hosted status

The application must display actual deployed service status, not infer health from the API process alone.

---

# WORKSTREAM 15

## ALPACA PAPER AUTONOMY ACTIVATION GATE

Alpaca auto-trading must remain disabled until all of these pass:

- production backend is Postgres;

- API is deployed;

- worker is deployed;

- research is fresh;

- market-data gateway passes;

- strategy maturity enforcement passes;

- Portfolio Manager enforcement passes;

- Risk Engine enforcement passes;

- Sentinel enforcement passes;

- kill switch works;

- order-intent idempotency passes;

- Alpaca credentials authenticate;

- account is confirmed as paper;

- broker polling is current;

- reconciliation tests pass;

- managed exits are operational;

- stale recommendations are blocked;

- hosted logs and incidents are visible.

After all gates pass:

- set the actual repository-defined Alpaca autonomous variable to enabled;

- confirm paper mode explicitly;

- retain current position-size and risk limits;

- do not increase trading authority;

- redeploy safely;

- verify the worker recognizes the enabled setting;

- verify an eligible future decision can reach Alpaca submission;

- do not manufacture a trade to prove submission.

If no eligible trade occurs during verification, prove:

- research ran;

- candidates were assessed;

- all gate outcomes were persisted;

- the exact no-trade reason is visible.

---

# WORKSTREAM 16

## KRAKEN SAFETY POSTURE

Do not enable new Kraken authority or increase capital.

Verify only:

- authentication;

- polling;

- balances;

- trade-history retrieval;

- reconciliation;

- managed-exit protection;

- current configured permission;

- current strategy eligibility;

- no-action evidence.

Any proposed Kraken live-permission change requires separate Founder approval.

---

# WORKSTREAM 17

## PHONE-CLOSED HOSTED VERIFICATION

Once deployment is complete:

1. Record the starting evidence state.

2. Close the mobile application.

3. Ensure no local development server is providing autonomous functionality.

4. Verify Render API, worker and scheduler continue operating.

5. Verify Postgres records continue to change.

6. Verify research runs occur.

7. Verify broker polls occur.

8. Verify learning consumer remains alive.

9. Verify operational events accumulate.

10. Verify reports are generated or scheduled.

11. Reopen the mobile application and confirm it reads hosted evidence.

The mobile application must not be an operational dependency.

---

# WORKSTREAM 18

## CONTROLLED FAILURE AND RESTART VERIFICATION

In the hosted environment, safely prove:

- worker restart does not duplicate jobs;

- API restart does not stop the worker;

- scheduler restart does not duplicate research;

- database interruption produces a visible incident;

- recovery resolves the incident;

- stale research blocks execution;

- kill switch blocks new entries;

- managed exits continue when new entries are blocked;

- learning interruption resumes safely;

- duplicate broker events remain idempotent.

Do not induce unsafe broker or position conditions.

Use controlled non-destructive tests.

---

# HOSTED ACCEPTANCE RUN

Perform an initial hosted verification run of sufficient duration to cross at least one meaningful research and reporting schedule.

Aim for at least 24 hours where practical.

If the interactive session cannot remain open for 24 hours:

- deploy all autonomous components;

- create durable verification checkpoints;

- provide exact commands to inspect the next scheduled evidence;

- do not claim that a 24-hour run was completed;

- clearly distinguish deployed-and-running from duration-qualified.

The later formal qualification period will cover:

- 24 hours;

- 72 hours;

- seven days;

- longer shadow and paper evidence.

This task must at least establish that the architecture is genuinely running and capable of collecting that evidence.

---

# REQUIRED LIVE EVIDENCE

Collect and redact as appropriate:

- Render service inventory;

- API deployment identifier;

- worker deployment identifier;

- scheduled-job inventory;

- build success;

- service startup logs;

- current worker heartbeat;

- current database backend;

- Postgres schema version;

- fresh research-run records;

- research-funnel records;

- broker poll records;

- market-data quality decisions;

- decision packets;

- no-trade reasons;

- Alpaca paper-account confirmation;

- Alpaca auto-trading setting state;

- Kraken setting state;

- learning-outbox state;

- processed learning evidence;

- operational event growth;

- incident open-and-resolve test;

- report-generation evidence;

- phone-closed evidence;

- restart idempotency evidence.

Never expose secret values.

---

# ACCEPTANCE CRITERIA

## Stage 1 is complete only when:

- every critical hosted runtime family uses Postgres;

- hosted production cannot silently use SQLite;

- fresh research is autonomously generated;

- stale research is blocked and labelled;

- market-data quality fails closed;

- all entry execution paths use all mandatory gates;

- broker reconciliation distinguishes order and logical-trade terminality;

- logical trades do not use symbol-only identity;

- the learning outbox has an active durable consumer;

- decision journals complete their lifecycle;

- incidents resolve with evidence;

- daily, weekly and monthly reports are automatically schedulable;

- all relevant local and Postgres tests pass.

## Stage 2 is complete only when:

- Render API is active;

- Render worker is active;

- scheduled jobs or the proven durable scheduler are active;

- all hosted services use shared Postgres;

- duplicate API-owned loops are disabled;

- fresh research is visible in hosted evidence;

- broker polling is visible in hosted evidence;

- learning processing is visible in hosted evidence;

- reporting is visible in hosted evidence;

- Alpaca is confirmed paper-only;

- Alpaca autonomous execution is enabled only after all safety gates pass;

- Kraken authority remains unchanged;

- the phone can be closed without stopping operations;

- hosted restarts do not duplicate work;

- the Founder dashboard accurately reflects the hosted state.

## This task is not complete when:

- deployment remains “for later”;

- environment variables remain only documented;

- worker and cron services remain commented out;

- Postgres support exists but production still uses SQLite;

- research functions exist but no fresh research records appear;

- reports can be generated manually but are not scheduled;

- learning can be queued but is not consumed;

- Alpaca remains disabled without an explicit unresolved blocker;

- Codex stops after producing another remediation plan.

---

# REQUIRED DOCUMENTATION

Create or update:

- `architecture/AUTONOMOUS_OPERATIONS_COMPLETION_REPORT.md`

- `architecture/POSTGRES_PRODUCTION_MIGRATION_REPORT.md`

- `architecture/RENDER_PRODUCTION_TOPOLOGY.md`

- `architecture/RENDER_DEPLOYMENT_EVIDENCE.md`

- `architecture/RENDER_ENVIRONMENT_MANIFEST.md`

- `architecture/AUTONOMOUS_RESEARCH_VERIFICATION.md`

- `architecture/BROKER_RECONCILIATION_COMPLETION.md`

- `architecture/LEARNING_PROCESSOR_VERIFICATION.md`

- `architecture/AUTOMATIC_REPORTING_VERIFICATION.md`

- `architecture/PHONE_CLOSED_VERIFICATION.md`

- `architecture/HOSTED_RESTART_AND_RECOVERY_TESTS.md`

- `architecture/OPEN_RELEASE_GATES.md`

- `architecture/FOUNDER_COMPLETION_BRIEFING.md`

- `governance/IMPLEMENTATION_LOG.md`

- `README.md`

- `STATUS.md`

Update all older documents whose statements are no longer accurate.

Do not leave conflicting architecture descriptions.

---

# REQUIRED FOUNDER COMPLETION BRIEFING

Write a short plain-English briefing answering:

1. Is AI Trader now operating autonomously on Render?

2. Is there a separate hosted worker?

3. Are scheduled research and reports active?

4. Does production use Postgres rather than SQLite?

5. Did fresh research run automatically?

6. Is old research clearly marked stale?

7. Is Alpaca connected as a paper account?

8. Is Alpaca autonomous paper trading enabled?

9. Has Alpaca evaluated fresh opportunities?

10. If it did not trade, precisely why not?

11. Is Kraken being polled and reconciled?

12. Are completed trades automatically learned from?

13. Are daily, weekly and monthly reports automatic?

14. Can the phone remain closed?

15. What hosted evidence proves each claim?

16. What, if anything, genuinely remains open?

Use these classifications:

- IMPLEMENTED AND HOSTED-PROVEN

- IMPLEMENTED BUT AWAITING DURATION QUALIFICATION

- BLOCKED BY FOUNDER AUTHORIZATION

- BLOCKED BY EXTERNAL SERVICE

- FAILED

- NOT IMPLEMENTED

Do not use “complete,” “production ready,” “world class” or “fully autonomous” unless all mandatory evidence supports those terms.

---

# REQUIRED FINAL OUTPUT

At the end provide:

- exact files changed;

- exact migrations applied;

- exact tests run;

- exact test results;

- exact Render services created or updated;

- exact cron or scheduler jobs activated;

- environment-variable names changed with values redacted;

- exact deployment identifiers;

- exact commit hash;

- exact branch;

- exact hosted URLs where safe;

- exact verification timestamps;

- remaining release gates;

- Founder Completion Briefing.

Commit and push all approved repository changes.

Do not commit secrets.

---

# BLOCKER PROTOCOL

Do not stop at the first blocker.

Complete all unblocked work.

For a credential or account-level blocker, say:

> Founder action required: [one exact action].

State:

- why it is required;

- where to perform it;

- the exact non-secret setting or authentication action;

- how Codex will verify it afterward.

Examples of valid Founder blockers:

- authenticate Render CLI;

- securely expose `RENDER_API_KEY` to the local terminal;

- approve creation of a paid Render worker or cron service;

- provide the existing Supabase connection string through a secure environment variable;

- approve enabling Alpaca paper autonomy after the activation gate passes.

Examples of invalid blockers:

- “Deployment was outside scope.”

- “Environment variables should be added later.”

- “The Founder can test this.”

- “Hosted verification remains future work.”

Once the Founder action is completed, continue the same task to operational verification.

---

# FINAL INSTRUCTION

The central question is not:

> Does AI Trader contain autonomous functionality?

The central question is:

> Is that functionality actually running, continuously, safely and visibly in the hosted environment?

Do not add another layer of inactive foundations.

Finish the engineering.

Activate the infrastructure.

Verify the live system.

Leave the Founder with an operating autonomous platform and durable evidence—not another promise that activation will happen in a later sprint.