# AI TRADER

# PRODUCTION EVIDENCE ACTIVATION SPRINT

# ALWAYS-ON RESEARCH, PORTFOLIO INTELLIGENCE, LEARNING AND FOUNDER VISIBILITY

====================================================================

MISSION

====================================================================

AI Trader now has:

- a deployed Render API;

- a continuously running Render background worker;

- a shared Supabase/Postgres production database;

- healthy worker heartbeats;

- persisted scheduled job runs;

- Alpaca paper-trading connectivity;

- controlled Kraken live-trading connectivity;

- an Autonomous Activity screen;

- lightweight operational-health APIs;

- governance, Portfolio Manager, Risk Engine and execution controls.

However, the Founder interfaces still frequently show:

- market intelligence has not been recorded;

- portfolio intelligence has not been recorded;

- learning evidence has not been recorded;

- no recent research;

- no meaningful autonomous activity;

- status unknown after slow hosted requests.

The worker is alive, but the complete investment evidence chain is not yet proven.

The purpose of this sprint is to connect the running worker to the existing research, market intelligence, portfolio intelligence, recommendation, learning and reporting systems so that real production evidence is continuously generated, persisted and visible.

Do not fabricate evidence.

Do not weaken trading standards.

Do not force trades.

The sprint must prove the difference between:

1. The system did not run.

2. The system ran but lacked data.

3. The system analysed assets but found no opportunity.

4. Opportunities were found but rejected.

5. Opportunities were approved but execution was blocked.

6. Orders were submitted.

7. Trades were filled, reconciled and learned from.

====================================================================

ARCHITECTURAL PRINCIPLE

====================================================================

Every new capability must answer at least one question:

- Does it help AI Trader make a better investment decision?

- Does it help the Founder make a better decision?

- Does it help AI Trader learn to make better decisions later?

Optimise for:

- correctness;

- persisted evidence;

- resilience;

- observability;

- maintainability;

- deterministic behaviour;

- plain-English Founder visibility.

Prefer reliable architecture over additional sophistication.

====================================================================

BEFORE CHANGING CODE

====================================================================

Review:

- all governance documents;

- all architecture documents;

- current implementation logs;

- Always-On Operations architecture;

- Autonomous Activity architecture;

- Market Intelligence architecture;

- Portfolio Intelligence architecture;

- Experience Engine and Learning architecture;

- Operational Truth and canonical lifecycle;

- Render service topology;

- Supabase/Postgres database abstraction;

- worker and scheduled-job implementation;

- mobile API contract;

- current tests.

Inspect the actual production paths before implementing changes.

Produce a short implementation plan and identify every evidence gap.

====================================================================

WORKSTREAM 1

PRODUCTION PIPELINE FORENSIC TRACE

====================================================================

Trace the deployed worker from startup through every intended cycle:

Worker heartbeat

→ job selection

→ market-data retrieval

→ research

→ derived intelligence

→ recommendation generation

→ Portfolio Manager

→ Risk Engine

→ Strategy Maturity

→ execution eligibility

→ broker execution

→ broker reconciliation

→ terminal trade

→ learning

→ Founder reporting

→ mobile read models.

For every stage document:

- entry point;

- enabling configuration;

- expected frequency;

- input tables;

- output tables;

- API consumers;

- mobile consumers;

- idempotency mechanism;

- current production evidence;

- current failure or missing link.

Do not infer that a subsystem works merely because source code exists.

Create:

architecture/PRODUCTION_EVIDENCE_PIPELINE_AUDIT.md

Decision gate:

Do not continue until the exact reason for each empty Market, Portfolio

and Learning field is identified.

====================================================================

WORKSTREAM 2

ALWAYS-ON RESEARCH ACTIVATION

====================================================================

Connect the background worker to real research orchestration.

Equity research:

- run on an equity-aware schedule;

- obtain current market status;

- retrieve fresh quotes and candles;

- retrieve available current news and event evidence;

- evaluate current Alpaca positions;

- avoid equity order submission outside permitted market hours;

- continue preparing research outside market hours.

Crypto research:

- run continuously at a governed interval;

- retrieve fresh Kraken-supported prices and candles;

- process approved pairs only;

- evaluate existing AI-managed Kraken trades separately from pre-existing holdings;

- operate regardless of equity market hours.

Every research cycle must persist:

- cycle ID;

- asset class;

- broker context;

- scheduled time;

- start and completion time;

- provider;

- symbols requested;

- symbols processed;

- symbols failed;

- latest market timestamp;

- retrieval timestamp;

- freshness;

- data-quality outcome;

- candidates generated;

- recommendations created;

- rejection counts;

- primary no-action reason;

- secondary reasons;

- failure details;

- deployment commit;

- worker ID;

- idempotency key.

Static reference information must never be labelled fresh research.

If no provider is configured, persist a blocked-configuration outcome.

If no opportunity qualifies, persist a successful completed-no-action

cycle and explain why.

====================================================================

WORKSTREAM 3

MARKET INTELLIGENCE PERSISTENCE

====================================================================

Ensure every successful research cycle produces or refreshes the Market

screen’s authoritative read model.

Persist real evidence for:

- current regime;

- regime confidence;

- supporting evidence;

- contradictory evidence;

- multi-timeframe trend;

- momentum;

- volatility;

- market breadth where available;

- liquidity;

- crypto market health;

- major themes;

- watchlist opportunities;

- important events;

- data provider;

- observation time;

- retrieval time;

- freshness;

- quality score;

- known unknowns.

Do not populate unavailable fields from guesses.

Every unavailable value must explain:

- why it is unavailable;

- what evidence is required;

- whether the absence is expected or operationally unhealthy.

The Market screen must show:

- last successful research cycle;

- current asset being researched;

- assets reviewed today;

- research cycles today;

- last evidence change;

- next expected cycle;

- stale/fresh state;

- provider health.

====================================================================

WORKSTREAM 4

PORTFOLIO INTELLIGENCE PERSISTENCE

====================================================================

Generate a durable portfolio snapshot after every successful broker poll

and before every execution decision.

For Alpaca and Kraken persist:

- account value;

- cash;

- buying power where available;

- deployed capital;

- actual positions;

- AI-managed positions;

- pre-existing positions;

- unrealised P&L where available;

- realised P&L where available;

- broker timestamp;

- reconciliation timestamp;

- data freshness;

- data confidence.

Calculate when evidence permits:

- broker allocation;

- asset-class exposure;

- sector exposure;

- country exposure;

- currency exposure;

- theme exposure;

- crypto-category exposure;

- concentration;

- correlation;

- marginal risk contribution;

- stop-based open risk;

- liquidity risk;

- portfolio stress impact;

- available AI trading allocation.

Never mix:

- Alpaca paper capital;

- Kraken real capital;

- shadow capital;

- pre-existing Kraken holdings;

- AI Trader-managed Kraken capital.

Persist Portfolio Manager decisions with:

- recommendation ID;

- portfolio snapshot ID;

- proposed risk;

- existing risk;

- concentration effect;

- correlation effect;

- allocation effect;

- decision;

- approved size;

- strongest reason;

- supporting evidence;

- timestamp.

The Portfolio screen must explain whether missing information is due to:

- missing metadata;

- insufficient history;

- broker limitation;

- stale reconciliation;

- configuration;

- an actual system fault.

====================================================================

WORKSTREAM 5

RECOMMENDATION AND NO-TRADE EVIDENCE

====================================================================

For every sufficiently researched asset, persist its outcome in the

decision funnel.

Possible outcomes:

- insufficient_data;

- stale_data;

- no_interesting_setup;

- no_valid_strategy;

- confidence_below_threshold;

- committee_rejected;

- portfolio_rejected;

- risk_rejected;

- strategy_maturity_blocked;

- sentinel_blocked;

- execution_disabled;

- market_closed;

- duplicate_position;

- maximum_positions_reached;

- approved_waiting_execution;

- submitted;

- filled;

- expired;

- completed_no_action.

Every cycle must store:

- symbols examined;

- adequate-data count;

- candidate count;

- valid-strategy count;

- committee approvals;

- portfolio approvals;

- risk approvals;

- execution-eligible count;

- orders submitted;

- orders filled;

- all rejection counts;

- one primary cycle conclusion.

No recommendation may be produced unless it states:

- strongest argument for;

- strongest argument against;

- invalidation condition;

- why waiting may be preferable;

- data quality;

- known unknowns.

“Do nothing” must remain a valid decision.

====================================================================

WORKSTREAM 6

LEARNING PIPELINE ACTIVATION

====================================================================

Connect terminal canonical trades to the complete learning pipeline.

When a trade becomes terminal, automatically and idempotently:

- calculate actual entry and exit;

- calculate fees where available;

- calculate slippage where measurable;

- calculate gross and net P&L;

- calculate gross and net R;

- calculate MAE and MFE with data-quality notes;

- generate attribution;

- compare expected versus actual;

- generate a post-trade review;

- classify decision quality separately from outcome quality;

- create an immutable Experience Engine record;

- update strategy statistics;

- update regime statistics;

- update calibration evidence;

- generate governed learning proposals where warranted;

- mark lifecycle learning_completed.

Learning must not claim improvement from:

- open trades;

- broker orders without completed outcomes;

- tiny samples;

- static benchmark notes;

- unverified external stories.

Learning proposals must never directly change:

- guardrails;

- strategy production state;

- broker permissions;

- risk limits;

- position sizing;

- live-trading authority.

The Learning screen must display:

- completed trade reviews;

- pending learning work;

- latest completed review;

- strategy sample sizes;

- paper outcomes;

- live micro-capital outcomes;

- shadow outcomes;

- prediction calibration;

- fee and slippage impact;

- current learning proposals;

- insufficient-data explanations;

- worker learning-job health.

====================================================================

WORKSTREAM 7

AUTONOMOUS ACTIVITY READ MODEL

====================================================================

Ensure the Autonomous Activity screen is powered by efficient,

lightweight Postgres queries.

Do not make mobile startup depend on the large /status endpoint.

Provide lightweight authenticated endpoints for:

- current autonomous status;

- activity summary;

- paginated timeline;

- why-no-trade funnel;

- broker activity;

- Founder attention;

- latest completed actions;

- market evidence summary;

- portfolio evidence summary;

- learning evidence summary.

The API must:

- use bounded queries;

- use indexes;

- avoid loading large raw payloads;

- avoid N+1 queries;

- paginate timeline events;

- return within the mobile timeout under normal hosted conditions;

- clearly report stale evidence;

- provide generated_at timestamps;

- preserve deterministic ordering.

Optimise or replace any endpoint that routinely takes more than five

seconds.

Do not return enormous diagnostic payloads to the phone by default.

====================================================================

WORKSTREAM 8

FOUNDER INTERFACE COMPLETION

====================================================================

Update the existing six screens:

1. Dashboard

2. Activity

3. Recommendations

4. Portfolio

5. Market

6. Learning

Dashboard:

- show worker, scheduler, database and broker health;

- show latest meaningful autonomous action;

- show research completed today;

- show assets analysed;

- show recommendations created;

- show orders submitted;

- show the current primary no-trade reason;

- link to Activity.

Activity:

- display real persisted events;

- show last-hour, 24-hour, 7-day and 30-day periods;

- distinguish healthy inactivity from operational failure;

- show broker polling and research activity completed while the app was closed.

Recommendations:

- show fresh persisted recommendations;

- clearly label wait, rejected, shadow, paper-actionable and executable;

- show the strongest case for and against;

- show why execution is blocked.

Portfolio:

- show real broker snapshots and Portfolio Manager evidence;

- separate paper, live, shadow, pre-existing and AI-managed capital.

Market:

- show current persisted research rather than seeded narrative;

- show provider and freshness;

- show what changed since the previous cycle.

Learning:

- show actual completed learning;

- show sample-size limitations;

- clearly distinguish gathering evidence from demonstrated improvement.

Use progressive disclosure.

Avoid long uninterrupted diagnostic pages.

====================================================================

WORKSTREAM 9

OPERATIONAL INCIDENTS AND RECOVERY

====================================================================

Create or update incidents when:

- worker heartbeat is stale;

- scheduled research is late;

- research repeatedly fails;

- market data is stale;

- broker polling is stale;

- database connectivity fails;

- recommendation persistence fails;

- reconciliation is incomplete;

- learning backlog exceeds threshold;

- Founder report is late;

- API read-model latency exceeds threshold.

Resolve incidents automatically only when persisted recovery evidence

exists.

Display unresolved incidents in Activity and Dashboard.

====================================================================

DATABASE REQUIREMENTS

====================================================================

Use Supabase/Postgres as the shared production truth.

SQLite remains for local development and tests only.

Use additive migrations.

Add indexes required for:

- timestamps;

- worker IDs;

- job names;

- event categories;

- recommendation status;

- broker and symbol;

- lifecycle IDs;

- learning status;

- activity period queries.

Do not create duplicate truth tables merely for UI presentation.

Use views or deterministic read-model aggregation where appropriate.

All writes must be:

- transactional where needed;

- idempotent;

- restart-safe;

- attributable to worker/job/deployment;

- auditable.

====================================================================

RENDER REQUIREMENTS

====================================================================

Verify the existing Render services:

- API web service;

- background worker.

Do not require the phone to trigger backend work.

The worker must:

- continue while the phone is closed;

- heartbeat regularly;

- claim due work safely;

- avoid duplicate execution;

- persist every cycle outcome;

- recover after restart;

- report failures.

Because separate paid cron services may not yet be enabled, implement

the worker so governed recurring cycles can run safely from the existing

background worker.

Keep explicit run-job entry points compatible with future Render cron

activation.

Do not run duplicate scheduler ownership in the API service.

====================================================================

PERFORMANCE REQUIREMENTS

====================================================================

Mobile startup must not block on a monolithic status response.

Targets:

- operational summary endpoint: normally below 3 seconds;

- Activity summary: normally below 5 seconds;

- paginated timeline: normally below 5 seconds;

- mobile first meaningful content: below 5 seconds after a warm API response;

- slow secondary evidence loads in the background.

Add database query timing and endpoint-duration evidence without logging

secrets.

====================================================================

TESTING

====================================================================

Add focused tests for:

Research:

- scheduled research executes without mobile requests;

- equity market-hours behaviour;

- crypto 24/7 behaviour;

- fresh data persistence;

- stale data rejection;

- provider failure;

- completed-no-action cycle;

- restart recovery;

- duplicate-cycle idempotency.

Market intelligence:

- current evidence persistence;

- previous-cycle comparison;

- freshness;

- missing-provider explanation;

- stale regime rejection;

- contradictory evidence.

Portfolio intelligence:

- broker snapshot persistence;

- Alpaca and Kraken separation;

- AI-managed and pre-existing Kraken separation;

- concentration;

- correlation;

- marginal risk;

- Portfolio Manager rejection;

- approve-smaller outcome.

Recommendations:

- complete decision funnel;

- argument for and against mandatory;

- no-trade reason;

- approved but blocked;

- submitted and filled distinctions.

Learning:

- terminal trade queues learning;

- duplicate terminal event does not duplicate learning;

- post-trade review;

- immutable experience;

- gross and net R;

- MAE and MFE;

- small-sample warnings;

- no automatic production changes.

Activity/API:

- lightweight query performance;

- authentication;

- period filtering;

- pagination;

- stable ordering;

- no mock evidence;

- stale worker;

- no research;

- healthy no-trade state;

- backend error handling.

Mobile:

- fast initial render;

- background hydration;

- no monolithic /status dependency;

- real evidence displayed;

- empty states;

- partial API payloads;

- offline state;

- narrow phone;

- foldable wide mode.

Run:

1. py_compile.

2. Focused tests.

3. Complete Python test suite.

4. Expo Doctor.

5. JavaScript syntax/static checks.

6. API contract tests.

====================================================================

LIVE PRODUCTION VERIFICATION

====================================================================

After implementation:

1. Deploy the backend to Render.

2. Confirm the deployed Git commit.

3. Confirm Supabase/Postgres is active.

4. Confirm worker heartbeat remains healthy.

5. Close the mobile application.

6. Wait through at least two worker cycles.

7. Prove the cycles ran from Postgres records.

8. Confirm fresh equity or next-session research was persisted.

9. Confirm fresh crypto research was persisted.

10. Confirm a decision funnel was persisted.

11. Confirm a correct no-trade reason or valid order outcome.

12. Confirm a portfolio snapshot was persisted.

13. Confirm broker polling occurred.

14. Confirm Activity displays those events.

15. Confirm Market shows current provider and freshness.

16. Confirm Portfolio shows broker evidence.

17. Confirm Learning honestly shows completed or pending evidence.

18. Restart the worker.

19. Confirm records survive.

20. Confirm no duplicate cycles or events.

21. Publish Expo OTA updates to every installed-app channel.

22. Force-close and reopen the installed app.

23. Confirm first meaningful content loads promptly.

24. Confirm evidence generated while the phone was closed is visible.

A trade is not required for success.

If no trade occurs, production evidence must prove:

- research ran;

- assets were analysed;

- governance gates ran;

- exact rejection reasons were persisted;

- inactivity was correct rather than operational failure.

====================================================================

DOCUMENTATION

====================================================================

Create:

- architecture/PRODUCTION_EVIDENCE_PIPELINE_AUDIT.md

- architecture/ALWAYS_ON_RESEARCH_ACTIVATION.md

- architecture/MARKET_INTELLIGENCE_PRODUCTION_FLOW.md

- architecture/PORTFOLIO_INTELLIGENCE_PRODUCTION_FLOW.md

- architecture/LEARNING_PIPELINE_PRODUCTION_FLOW.md

- architecture/FOUNDER_READ_MODEL_ARCHITECTURE.md

- architecture/PRODUCTION_EVIDENCE_LIVE_VERIFICATION.md

- architecture/PRODUCTION_EVIDENCE_TEST_REPORT.md

- architecture/PRODUCTION_EVIDENCE_FOUNDER_BRIEFING.md

Update:

- README.md

- STATUS.md

- governance/IMPLEMENTATION_LOG.md

- architecture/DATABASE_REFERENCE.md

- architecture/RENDER_SERVICE_TOPOLOGY.md

- architecture/AUTONOMOUS_ACTIVITY_ARCHITECTURE.md

- architecture/RENDER_EXPO_DEPLOYMENT_CONTRACT.md

====================================================================

ZIP DELIVERABLE

====================================================================

Create a ZIP-Updates archive containing every file changed in this

sprint.

Use a name such as:

ZIP-Updates/production-evidence-activation-YYYY-MM-DD.zip

Preserve repository-relative paths inside the archive.

====================================================================

SUCCESS CRITERIA

====================================================================

The sprint is complete only when:

- the worker produces persisted research evidence without the phone;

- equity and crypto research outcomes change with fresh evidence;

- Market displays real current intelligence;

- Portfolio displays durable broker and portfolio evidence;

- Learning displays real completed or pending learning evidence;

- every no-trade result has a precise reason;

- recommendations record arguments for and against;

- worker cycles are idempotent and restart-safe;

- Activity displays real work completed while the phone was closed;

- mobile startup does not depend on the large /status endpoint;

- API read models respond within practical mobile timeouts;

- Alpaca paper execution occurs only when all gates pass;

- Kraken protections remain unchanged;

- no synthetic evidence is displayed;

- all tests pass;

- Render deployment is verified;

- the installed application is verified;

- all changed files are included in the ZIP archive.

====================================================================

FINAL FOUNDER BRIEFING

====================================================================

Produce a concise, plain-English briefing answering:

1. What autonomous work is now running?

2. What evidence proves it runs while the phone is closed?

3. What research is being refreshed?

4. What appears on Market?

5. What appears on Portfolio?

6. What appears on Learning?

7. Why did AI Trader trade or not trade?

8. What remains unavailable and why?

9. What was verified on Alpaca?

10. What was verified on Kraken?

11. What can the Founder safely rely on today?

12. What must not yet be trusted with increased capital?

====================================================================

FINAL INSTRUCTION

====================================================================

Do not declare success because the worker heartbeat is healthy.

Success requires useful investment work to flow from the worker into

Postgres and then into the Founder interfaces.

Do not confuse operational activity with trading competence.

Do not confuse accumulated data with learning.

Do not create trades merely to demonstrate activity.

Build one complete and inspectable evidence chain:

Fresh market data

→ research

→ market intelligence

→ opportunity assessment

→ strategy qualification

→ portfolio decision

→ risk decision

→ execution or explicit no-action

→ broker reconciliation

→ outcome

→ learning

→ Founder explanation.